|  |  |  |  |
| --- | --- | --- | --- |
| Done | Under Review | In progress | New task |
| As an administrator I want the customer to create an account to order the food. | As an administrator I want the customer to create an account to order the food. | As an administrator I want the customer to be able to view restaurants before placing orders. | As an administrator I want the customer to be able to purchase so that he can pay for the order |
| As an administrator I want the customer to search restaurants so he can see a lot of options. | As an administrator I want the customer to search restaurants so he can see a lot of options. |  | As an administrator I want the customer to add to the cart to submit his order. |
|  |  |  | As an administrator I want the customer to view Menu and he can select the food he wants with details. |
|  |  |  | As a restaurant, I want to see the orders so I can prepare them. |

**Task Board**

**Burndown chart**

Duration: 5 days

Sprint Backlog: 8 tasks

[Velocity](https://www.visual-paradigm.com/scrum/what-is-scrum-velocity/): 80 available hours

Estimate Effort

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day 0 | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 |
| 80 | 64 | 48 | 32 | 16 | 0 |

